Weekly report

Week5 /6: 2023-07-12 to 2023-07-25

in this week:

1. The design for uxncli has been completed, including sequence diagrams and structural diagrams.

2. Coding has been carried out, and the uxncli implementation is almost complete. Currently, there are still some bugs to be resolved, and it has not yet passed the evaluation

Next week:

1. Bug fixing and testing for uxncli (3 days).
2. Implementation of uxnemu (4 days), aiming to complete it by next week.